# COMMUNICATION MANAGEMENT PLAN

# Financial Management System

Contents

1. Introduction	3

2. Communication Planning Approach	3

3. Communication Structure	4

4. Communication Matrix	4

5. Stakeholder Communication Requirements	5

6. Distribution Timeframe and Frequency	6

6.1 Communication Frequency Table	6

7. Communication Methods / Technologies	6

8. Responsibilities for Communication	7

9. Escalation Process	7

9.1 Escalation Levels	8

10. Monitoring Communication Effectiveness	8

11. Communication Flow Diagram (High-Level)	9

12. Glossary of Common Terminology	9

13. Templates for Project Meetings and Reports	10

13.1 Status Meeting Agenda Template	10

13.2 Status Report Template	10

13.3 Technical Team Meeting Template	10

14. Approval	11

# 1. Introduction

The Communication Management Plan defines how project communications will be planned, structured, implemented, and monitored throughout the lifecycle of the Financial Management System (FMS) Project.

Its purpose is to:

- Ensure that all stakeholders receive accurate, timely, and relevant information.

- Provide a structured approach for reporting, escalation, and communication responsibilities.

- Align communication processes with the Schedule Management Plan, Resource Management Plan, Stakeholder Register, and overall project governance.

Effective communication is critical for aligning Finance, IT, QA, Security, University Administration, Students, and External Auditors during development, testing, UAT, and deployment.

# 2. Communication Planning Approach

Communication planning ensures the right information reaches the right people at the right time. Planning includes:

- Identifying stakeholder information needs

- Determining communication objectives

- Selecting communication methods (written, verbal, digital)

- Defining frequency and distribution timelines

- Assigning responsibility for communication delivery

- Establishing escalation paths

- Monitoring communication effectiveness

This plan is reviewed periodically and updated as needed.

# 3. Communication Structure

Project communication is structured across five layers:

- Executive-Level Communication
Audience: Sponsor, University Administration
Purpose: Milestones, approvals, risks, budget alignment.

- Management-Level Communication
Audience: PM, IT Managers, Finance
Purpose: Schedule updates, progress tracking, issue resolution

- Technical Team Communication
Audience: Developers, QA, Architects
Purpose: Sprint progress, design reviews, testing updates.

- Operational/Functional Communication
Audience: Student Affairs, Finance clerks, UAT participants
Purpose: UAT instructions, workflows, system usage

- External Communication
Audience: Auditors, Vendors
Purpose: Compliance, deployment coordination

This structure aligns with the RBS (Resource Breakdown Structure) in the Resource Management Plan Section 3.

# 4. Communication Matrix

| Communication Activity | Frequency | Priority | Method | Owner | Stakeholders | Deliverable |
| --- | --- | --- | --- | --- | --- | --- |
| Daily Standup | Daily | High | Teams/Zoom | Tech Lead | Dev, QA | Daily update |
| Weekly Status Report | Weekly | High | Email/PDF | PM | Sponsor, Admin, IT | Status Report |
| Weekly Progress Meeting | Weekly | High | Meeting | PM | IT, Finance | Action Items |
| Bi-Weekly Sponsor Review | Every 2 weeks | High | Meeting | PM | Sponsor | Exec Summary |
| Requirements Workshops | As needed | High | Workshop | BA | Finance, PM | Requirements Log |
| Design Review Meeting | Per increment | Medium | Meeting | Technical PM | Dev, IT | Design Decisions |
| Testing Progress Reports | Twice weekly | Medium | Email/Drive | QA Lead | PM, Dev | Test Results |
| UAT Coordination Meeting | During UAT | High | Meeting | QA Lead | Finance Admin | UAT Feedback |
| Risk Register Updates | Weekly | Medium | Email/Drive | PM | Sponsor, IT | Updated Register |
| Deployment Notice | Before each release | High | Email | PM | All Stakeholders | Deployment Notice |
| Emergency Alerts | As needed | Critical | Teams/Email | PM | All Stakeholders | Immediate Notice |

# 5. Stakeholder Communication Requirements

Based on the Stakeholder Register:

| Stakeholder | Requirement | Detail |
| --- | --- | --- |
| Finance Department | Frequent, detailed updates | Requirements, payment module, UAT outcomes |
| University Administration | Strategic, milestone-focused | Schedule baseline, major risks, approvals |
| IT Department | Technical detail | Architecture, development, integration, and testing updates |
| Faculties Admins | Moderate updates | UAT scheduling and training |
| Students | Minimal communication | Only deployment impacts, communicated via Student Affairs |
| External Auditors | Controlled access | Reporting and audit log information |
| Vendors / Suppliers | Deployment coordination | Server setup, integration readiness |
| Student Affairs | Data accuracy updates | UAT support and communication to students |

# 6. Distribution Timeframe and Frequency

## 6.1 Communication Frequency Table

| Communication Type | Frequency |
| --- | --- |
| Daily Standups | Daily |
| Weekly Project Progress Meeting | Weekly |
| Technical Design Reviews | Per increment |
| Testing Updates (QA) | Twice weekly |
| Executive Sponsor Updates | Bi-weekly |
| UAT Coordination Meetings | During UAT cycles |
| Deployment Notices | At least 5 days before deployment |
| Emergency Alerts | Immediate |

# 7. Communication Methods / Technologies

| Method | Tools | Purpose |
| --- | --- | --- |
| Email | University Email | Formal announcements, reports |
| Meetings | MS Teams / Zoom | Reviews, decisions, technical discussions |
| Dashboards | ProjectLibre, Excel | Schedule progress, baselines |
| Documentation | Google Drive | Requirements, design documents, test reports |
| Issue Tracking | GitHub / Jira | Task assignments, change logs, bugs |
| Messaging | MS Teams / Slack | Quick clarifications |

# 8. Responsibilities for Communication

| Role | Communication Responsibilities |
| --- | --- |
| Project Manager | Leads reporting, communicates schedule updates, escalates delays (Schedule Plan Section 4.3) Schedule Management Plan |
| Business Analyst | Requirements clarification, workshops, specification updates |
| Technical PM / Architect | Designs, system architecture communication |
| Dev Team Leads (Backend/Frontend) | Sprint progress, integration status |
| QA Lead | Unit, integration, regression test reports |
| Security Lead | Penetration testing updates |
| Finance Representative | Business rules and UAT feedback |
| University Admin | Strategic approvals |

# 9. Escalation Process

Escalation follows the thresholds in Schedule Management Plan Section 7.1–7.2.

Schedule Management Plan

## 9.1 Escalation Levels

| Level | Condition | Escalates To | Response Time |
| --- | --- | --- | --- |
| Level 1 | Task blocked < 24 hours | Team Lead | 1 day |
| Level 2 | Delay >10% duration | Project Manager | 1–2 days |
| Level 3 | Risk impacts a milestone or critical path | Sponsor | Immediate |
| Level 4 | Impact on university operations | Steering Committee | Immediate |

# 10. Monitoring Communication Effectiveness

Communication effectiveness is monitored using:

- Stakeholder feedback (surveys, meeting feedback)

- Attendance tracking for key meetings

- Timeliness of deliverables (e.g., reports, minutes)

- Reduction in miscommunication-related issues

- Schedule variance analysis (SPI), as described in Schedule Management Plan Section 6

Corrective actions include:

- Adjusting frequency

- Changing communication method

- Adding clarifications or templates

# 11. Communication Flow Diagram (High-Level)

Team → PM → Sponsor → University Admin

Team → PM → Finance → UAT

QA → PM → IT + Finance

Security → PM → University Admin

PM → All Stakeholders (reports, baseline updates)

# 12. Glossary of Common Terminology

| Term | Definition |
| --- | --- |
| UAT | User Acceptance Testing |
| ERD | Entity Relationship Diagram |
| API | Application Programming Interface |
| RBAC | Role-Based Access Control |
| CPM | Critical Path Method |
| Baseline | Approved plan used as comparison reference |
| SPI | Schedule Performance Index |
| PV/EV/AC | Earned Value metrics |

# 13. Templates for Project Meetings and Reports

## 13.1 Status Meeting Agenda Template

- Review of previous action items

- Progress since last meeting

- Risks and issues

- Schedule variances

- Upcoming work

- Decisions needed

## 13.2 Status Report Template

- Project Name

- Reporting Period

- Overall Status (Green/Yellow/Red)

- Completed Work

- Upcoming Work

- Risks / Issues

- Change Requests

- Decisions Needed

- Attachments (Gantt Chart, logs, etc.)

## 13.3 Technical Team Meeting Template

- Architecture / Design updates

- Development progress

- Testing updates

- Blockers

- Integration timelines

# 14. Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Project Manager |  |  |  |
| Project Sponsor |  |  |  |
| University Administration |  |  |  |