# Quality management plan

## 1. Purpose of the Quality Management Plan

The purpose of this Quality Management Plan is to define the quality standards, quality objectives, roles, processes, and tools that will be used to ensure that the Financial & Accounting System (F&AS) meets its functional, non-functional, and stakeholder requirements.

This plan explains how quality requirements will be achieved and verified throughout the project lifecycle.

## 2. Quality Standards Used by the Project

- ISO/IEC 25010 – Software Quality Model

- IEEE / ISO Software Requirements standards

- REST API best practices

- OWASP secure coding guidelines

- University academic and ethical standards

## 3. Quality Objectives of the Project

| Objective | Description |
| --- | --- |
| Functional accuracy | Financial calculations must be correct |
| Security | Protect student and financial data |
| Reliability | System must operate without failures |
| Usability | Easy to use for students & finance staff |
| Maintainability | Clean, modular backend code |
| Traceability | Requirements → Design → Testing |

## 4. Quality Metrics

| Metric | Measurement | Target |
| --- | --- | --- |
| API response time | Seconds | ≤ 2 sec |
| Test pass rate | % | ≥ 95% |
| Security defects | Count | 0 critical |
| Data inconsistency | Records | 0 |
| Failed transactions | Count | 0 |

## 5. Quality Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Developer | Implement & enforce quality |
| Finance Dept. | Validate financial accuracy |
| Students | Validate usability |
| Instructor | Audit compliance |
| Tester | Execute tests & inspections |

## 6. Cost of Quality (COQ)

### 6.1 Cost of Conformance

Prevention Costs

- Requirements analysis

- Secure design

- Code reviews

- Developer training

Appraisal Costs

- Unit testing

- API testing (Postman)

- Integration testing

### 6.2 Cost of Non-Conformance

Internal Failure

- Bug fixing

- Rework

- Debugging

External Failure

- Incorrect financial reports

- Loss of trust

- Academic penalties

Project strategy: Prevention over inspection

## 7. Test & Inspection Planning

Testing will be performed at multiple levels, as recommended in the lecture

| Test Type | Purpose |
| --- | --- |
| Unit Testing | Verify backend/frontend services (isolated) |
| Integration Testing | Frontend ↔ Backend |
| API Testing | Validate endpoints |
| Database Testing | Data integrity |
| User Acceptance Testing | Student & Finance POV |

## 8. Data Representation (Process Flow – SIPOC Inspired)

Supplier

- Student

- Finance Department

Input

- Registration data

- Payment details

Process

- Validation

- Fee calculation

- Payment recording

- Reporting

Output

- Payment status

- Financial reports

Customer

- Student

- Faculty

- University

## 9. Quality Control & Verification (8.3 Control Quality)

Quality compliance will be verified through:

- Test results

- Inspection of deliverables

- Verification of reports

- Validation against SRS

- Detection of nonconformities

Verified deliverables include:

- APIs

- Database records

- Reports

- Dashboards

## 10. Quality Tools Used

- Postman

- MySQL Workbench

- GitHub

- VS Code

- Checklists

- Test cases

- Root cause analysis (for defects)

## 11. PMP & Document Updates

The following documents will be updated based on quality results:

- Quality Management Plan

- Risk management plan

- Scope baseline

- Risk Register

- Lessons Learned Register

- Requirements Traceability Matrix

- Stakeholder register

- Issue Log