RESOURCE REQUIREMENTS

1. Introduction

This document details all resource requirements for the FMS system project, including roles, responsibilities, required skills, and activity-level assignments. The purpose is to identify what human resources are needed to deliver each increment of the project successfully.

2. Resource Requirement Categories

The project requires resources across four major categories:

A. Management Resources

University Administration

- Project approvals

- Strategic alignment

- UAT participation
Activities Percentages:

- Requirement approval (50%)

- UAT (50%)

Finance Department

- Business rule definition

- Payment workflow requirements

- SRS input
Activity Percentages:

- Requirements (50%)

- Validation (50%)

- UAT (50%)

B. Technical / Development Resources

Project Technical Management

- Architecture

- WBS & schedule

- SRS updates
Percentage: 100% where assigned

Backend Development Team

- Payment API

- Budget APIs

- Reporting backend
Percentage: 100% or 50% when shared

Frontend Development Team

- UI design

- Dashboards

- Payment interfaces
Percentage: 100% or 50%

Database Team

- ERDs

- Schema updates

- Ledger integration
Percentage: 100% or 50%

Cloud & Infrastructure Team

- Environment setup

- Deployment

- Integration support
Percentage: 100% or 50%

Quality Assurance (QA) Team

- Unit tests

- Integration testing

- Regression testing
Percentage: 100%

Security Team

- Penetration testing

- Security audits
Percentage: 100%

C. Operations / Support Resources

Student Affairs Support Team

- Data validation

- UAT support
Percentage: 100%

Faculties Administration Team

- Academic-side UAT
Percentage: 100%

Student User Engagement Team

- UAT feedback
Percentage: 100%

D. External Resources

External Audit & Compliance

- Audit logs validation
Percentage: 50% where shared

Vendor & Supply Management

- Deployment-related coordination
Percentage: 100%

3. Activity-Level Resource Requirements

A complete mapping of each activity to resources and percentages (as built earlier).
This includes:

- All 19 major tasks

- All sub-activities

- All assigned resources

- Percent allocations (50/50, 100%, 33%)

This fulfills the formal requirement for resource requirement documentation.

4. Summary of Total Resource Needs

The project requires:

- 2 Management resources

- 7 Technical resources

- 3 Operations resources

- 2 External resources

Across all increments in the SDLC.